### Native Scribe - Project Plan – Sidecar Control Panel Replacement Plan

#### 1. Overview

This project delivers a native-feeling extension to the BigCommerce Draft Orders interface, adding five critical functions within the Action field:

- Edit Draft Order

- Print Draft Order

- Send Draft Order

- Send Message

- View Notes

The app is built as a Catalyst-compatible, SaaS-hosted, multi-storefront (MSF) aware embedded application. It integrates seamlessly into BigCommerce’s admin using the Control Panel Extension SDK, mirroring the native BigCommerce look and feel.

### 2. Objectives

- Extend Draft Order functionality without modifying the BigCommerce core UI.

- Enable merchants to print, email, and message customers directly from Draft Orders.

- Support multi-storefront data isolation and branding.

- Ensure Catalyst (Next.js) SSR safety.

- Deploy as a secure, auditable SaaS under Infoneo’s infrastructure.

### 3. Architecture Summary

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 / Next.js 14 (Catalyst-compatible), Tailwind, shadcn/ui | Embedded admin UI (sidecar) |
| Backend | Node.js (Fastify) or Python (FastAPI) | Business logic, PDF generation, email orchestration |
| Database | PostgreSQL + Redis | Persistent storage, rate limiting, and caching |
| Storage | AWS S3 | Secure storage of PDF files |
| Email Provider | SES or SendGrid | Transactional email delivery |
| Authentication | OAuth2 (BigCommerce), JWT, HMAC | Tenant authentication and API validation |
| Deployment | AWS ECS or App Runner | SaaS hosting and scaling |

### 4. Key Features

- Edit Draft Order – Opens native BigCommerce editor in context.

- Print Draft Order – Generates a printable PDF from the draft data.

- Send Draft Order – Emails customer a quote PDF or secure link.

- Send Message – Allows merchants to send custom messages tied to the draft.

- View Notes – Displays internal notes, message threads, and audit logs.

### 5. Compliance & Compatibility

| Requirement | Compliance Method |
| --- | --- |
| Multi-Storefront Isolation | Channel and site scoping with per-tenant branding and templates. |
| SaaS-Ready | Multitenant PostgreSQL schema and tenant token vault. |
| Catalyst Compatibility | SSR-safe React/Next.js components; no direct DOM injection. |
| Governance | Complies with Project Development Document (v4.0) standards. |
| Security | TLS 1.2+, HSTS, OAuth encryption, role-based access control. |

### 6. Data Model

Core Tables:

- tenant(store_hash, access_token_ciphertext, created_at)

- draft_action_log(id, store_hash, order_id, actor_id, action, meta_json, created_at)

- draft_email_log(id, order_id, to_email, provider_msg_id, status)

- draft_message(id, order_id, subject, body_text, created_at)

- draft_note(id, order_id, note_type, body_text, visible_to_customer, created_at)

Metafields:

- scribe.last_sent_at

- scribe.last_sent_to

- scribe.pdf.version

- scribe.thread_ref

### 7. Phase Breakdown

#### Phase 0: Framing & Governance

- Define scope, roles, and compliance strategy.

- Draft Vision Note, Data Flow Diagram, and risk register.

- Confirm BigCommerce app manifest and OAuth scopes.

Deliverables: Vision Note, Governance Plan, Compliance Checklist.

#### Phase 1: Foundations

- Implement OAuth installation and token vault.

- Register uninstall webhooks.

- Embed the React sidecar into Draft Orders using Admin App Extension SDK.

Deliverables:

- Working sidecar shell with Draft Order context loading.

- Channel-aware context verification.

Acceptance: p95 load < 200 ms, full isolation verified.

#### Phase 2: Print Draft Order

- Create PDF generation engine (Handlebars/MJML to PDFKit or ReportLab).

- Implement endpoint /v1/drafts/{order_id}/pdf.

- Add Print button to UI and generate deterministic PDF.

Acceptance: Totals match BigCommerce data; latency < 1.0 s.

#### Phase 3: Send Draft Order

- Build email templates (per storefront branding).

- Implement endpoint /v1/drafts/{order_id}/send.

- Integrate with SES/SendGrid; handle retry logic and audit logging.

Acceptance: ≥ 99.5% delivery rate; idempotent send prevention.

#### Phase 4: Send Message

- Add message composer UI and message thread logging.

- Implement endpoint /v1/drafts/{order_id}/message.

- Support basic text and tokenized templates.

Acceptance: Messages logged and retrievable via View Notes.

#### Phase 5: View Notes

- Merge Staff Notes API data with internal logs.

- Implement note filters (system, internal, messages).

- Add CSV/JSON export of full note history.

Acceptance: Notes timeline loads under 300 ms; filters functional.

#### Phase 6: Edit Draft Order Integration (2–3 days)

- Implement contextual link to native BigCommerce Draft Edit view.

- Preserve return location and unsent data warning.

Acceptance: Seamless navigation and context retention.

### 8. Security & Observability

- JWT validation for all endpoints.

- OpenTelemetry tracing and structured JSON logs.

- Monitoring via Prometheus and Grafana.

- Audit events: creation, send, print, error recovery.

Compliance Metrics:

- Uptime ≥ 99.9%

- Test coverage ≥ 90%

- AI validation accuracy ≥ 95%

- Hallucination rate < 5%

### 9. Integration Points

- Cadence: virtual order statuses (e.g., “Quote Sent”).

- Origin: manual attribution of order sources.

- Sentinel: immutable audit log replication.

- Fulcrum: performance dashboards for email/PDF actions.

### 10. Risk Register

| Risk | Mitigation |
| --- | --- |
| BigCommerce Admin UI update | Use official App Extension SDK instead of DOM hooks. |
| Email deliverability | SPF/DKIM validation; provider redundancy. |
| PDF generation failure | Implement fallback HTML print option. |
| Cross-storefront data leakage | Enforce strict store_hash + channel_id scoping. |

### 11. Timeline Summary

| Phase | Duration | Deliverable |
| --- | --- | --- |
| 0 |  | Governance & Vision Note |
| 1 |  | OAuth, Embed, Context Load |
| 2 |  | Print Functionality |
| 3 |  | Send Draft Functionality |
| 4 |  | Send Message Composer |
| 5 |  | View Notes Panel |
| 6 |  | Edit Integration |

Total Duration:

### 12. Success Criteria

- 100% of Draft Orders show enhanced Action options.

- No data crossover between storefronts.

- SLA: <200 ms sidecar load time, <1.0 s PDF generation.

- ≥99.5% successful email delivery.

- Zero critical security violations.

### 13. Future Enhancements

- Customer-facing quote approval and payment link.

- Integration with Cadence workflow automations.

- Real-time notifications via Signal integration.

- App Marketplace certification for public release.

Outcome:

A fully Catalyst-compatible, SaaS-hosted, multi-storefront Draft Order management module that extends BigCommerce’s capabilities while maintaining native appearance, performance, and governance compliance.